Tuguegarao City Command Center System

Accomplishment Report (Features and Status)

| Reporting Period | December 1, 2025 - July 23, 2026 |
| --- | --- |
| Status Snapshot Date | July 23, 2026 |
| Version | v0.3.0 - July status update |
| Deployment Status | Dispatcher web app configured and deployed through Vercel; official Firebase project is active. |
| Official Firebase Project | city-rescue-dispatch |
| Official Firebase Domain | city-rescue-dispatch.firebaseapp.com |
| Firebase Storage Domain | city-rescue-dispatch.firebasestorage.app |

This document lists the delivered features and current status of the RESQ-LINK system as of July 2026. It updates the earlier accomplishment report by including the May feature additions, July reporting/export work, deployment readiness, and the official Firebase project configuration.

# 1. Delivered Features and Current Status (By Role)

Status labels used in this report: Implemented / In Progress / Planned.

## 1.1 Citizen / Caller (Citizen Mobile App)

Account access (Login and Registration) - Implemented

Citizens can register and sign in to access the reporting, history, profile, footage request, and emergency communication features.

Emergency report submission - Implemented

Citizens can submit emergency reports with incident type, subtype/context fields, description, people involved, and location details.

Location capture (GPS + manual fallback) - Implemented

The app requests location permission, attaches coordinates where available, supports manual address/landmark input, and includes a fallback when map rendering or GPS is unavailable.

Photo attachment and evidence upload - Implemented

Citizens can attach an optional image from camera/gallery; uploaded media is stored through Firebase Storage and linked to the submitted report.

SOS one-tap alert - Implemented

The bottom navigation includes an SOS action for urgent reporting with reduced steps and loading/error handling.

In-app call to command center - Implemented

Citizens can start an incident-related voice call session from the mobile app. Calls use an incident channel and are coordinated through Firebase call-session records and Agora tokens.

Report confirmation, dashboard, and history - Implemented

Submitted reports are confirmed to the user and can be reviewed through dashboard/history screens with status updates.

Responder locations map (view-only) - Implemented

Citizens can view responder/unit location information when available, with graceful fallback messaging when map support is unavailable in the build.

CCTV / evidence footage request - Implemented

Citizens can submit footage requests for legal, insurance, personal, or other purposes and track whether the command center found relevant footage.

User experience and accessibility improvements - Implemented

The app includes clearer navigation, themed screens, loading states, haptic feedback, and accessibility labels for important actions.

## 1.2 Command Center Staff (Dispatcher Web Dashboard)

Secure command-center login - Implemented

Command center staff can sign in through Firebase Authentication and access protected dashboard tools.

Overview and live incident monitoring - Implemented

The dashboard provides a live operational overview with active incidents, incoming reports, status indicators, and priority-aware monitoring.

Incident intake workflow - Implemented

Incoming civilian reports can be reviewed, triaged, matched with possible duplicate reports, and elevated into structured incident records.

Incident details view - Implemented

Staff can review reporter details, location, description, photos, status, priority, agencies, and related operational fields.

Incident type rules and assisted routing - Implemented

Incident type rules map common emergency categories to expected priority and recommended agencies, improving consistency during triage.

Dispatcher/resource assignment workflow - Implemented

Staff can connect incidents with available resources, agencies, and teams. Assignments are propagated to responder-side case feeds.

Map view for incidents and resources - Implemented

Incidents, locations, and available resources can be viewed spatially to improve situational awareness and dispatch planning.

Footage request management - Implemented

The command center can monitor pending citizen footage requests and mark each request as footage found or footage not found.

Incident voice-call alert and answering - Implemented

The web dashboard receives incoming civilian call sessions, displays call notifications, and allows staff to answer, decline, connect, or end calls through Agora.

Operational messaging/chat - Implemented

Dispatchers have an internal chat widget for coordination. The system supports threads and real-time message subscriptions shared with responders.

Priority alerts, alarm controls, and attention cues - Implemented

Priority-aware alert sounds, acknowledgement behavior, and visual cues help staff notice new or high-risk incidents quickly.

Incident history - Implemented

Resolved and completed incidents can be reviewed in history views, separated from active operational records.

Reports and analytics dashboard - Implemented

The reporting module includes selected-range analytics, KPIs, trend charts, status/category/team breakdowns, hotspot summaries, and recent records.

Incident Reports and Export Center - Implemented

Completed incidents can be filtered by date/team, summarized by team, and exported as PDF or Excel-ready reports for documentation and review.

Resources and team administration - Implemented

Command center staff can manage resource records, team assignments, responder designations, and operational availability data used for dispatching.

AI assistant support - In Progress

The dashboard includes an agent assistant integration path for operational help, subject to configured server-side model credentials and usage validation.

## 1.3 Responders / Field Units (Responder Mobile App)

Responder-only access - Implemented

Responder/dispatcher-designated accounts can sign in to the responder mobile app while civilian accounts are blocked from responder workflows.

Assigned cases feed (auto-updating) - Implemented

Responders receive assigned incidents through real-time subscriptions and can open cases directly from the dashboard or case list.

Case details view - Implemented

Responders can view reporter information, incident location, priority, status, description, photos, assigned resources, and additional incident-specific details.

Accept, decline, and progress actions - Implemented

Responders can accept assigned cases, decline when necessary, mark en route, confirm touchdown/on-scene, and complete cases with operational state updates.

Post-incident report flow - Implemented

Responders can submit completion details such as remarks, people status, and optional post-incident photos before an incident is marked resolved.

Case timeline/status view - Implemented

The case screen presents incident progress through a clearer timeline from report creation through acceptance, en route, touchdown, and post-incident reporting.

Map for assigned cases - Implemented

Assigned incidents can be viewed on the responder map, with filtering for valid coordinates and fallback UI when map rendering is unavailable.

Live location sharing and online count support - Implemented

Responder presence and location updates support command center awareness of online units and field availability.

Responder voice-call participation - Implemented

Responders can receive incoming incident call sessions, accept/decline calls, join the Agora channel, mute, toggle speaker, and end active calls.

Responder operational messaging - Implemented

Responders can participate in chat threads and exchange operational messages related to coordination and assigned work.

Loading, feedback, and accessibility improvements - Implemented

Case screens include skeleton/loading views, improved sticky action areas, haptic/visual feedback, and clearer status/priority badges.

## 1.4 Super Admin / Account Management (Super Admin Web App)

Super-admin secure login - Implemented

A protected super-admin web app verifies super-admin access before account-management pages are shown.

Dispatcher account management - Implemented

Super admins can create and review command-side dispatcher accounts by agency/designation.

Responder account management - Implemented

Super admins can create and review responder accounts used for field mobile response and resource tracking.

Civilian account management - Implemented

Super admins can create and manage civilian user accounts for mobile access.

Command center account management - Implemented

Super admins can create command center accounts with location/identity fields for operational use.

Admin dashboard and navigation refinements - Implemented

The super-admin dashboard organizes account-management areas for dispatchers, responders, civilians, and command centers.

## 1.5 Shared Backend, Security, and Infrastructure

Official Firebase project and domain - Implemented

The project uses the official Firebase project city-rescue-dispatch with Firebase Auth domain city-rescue-dispatch.firebaseapp.com and storage bucket city-rescue-dispatch.firebasestorage.app.

Firestore data model and subscriptions - Implemented

Shared Firebase modules support emergencies, incidents, call sessions, footage requests, messaging, resources, teams, dispatcher presence, responder presence, and reporting.

Firestore and Storage security rules - Implemented

The repository includes Firestore and Storage rules for authenticated app access, role-based behavior, footage requests, call sessions, and protected resources.

Composite indexes for operational queries - Implemented

Firestore indexes are defined for common emergency-history and footage-request queries, reducing manual setup risk during deployment.

Vercel deployment for web dashboard - Implemented

The dispatcher web app has Vercel build configuration. Deployment builds the shared Firebase package first, then builds the Next.js dashboard for production hosting.

Environment and credential separation - Implemented

Client-visible Firebase settings are separated from server-only credentials such as Firebase Admin service account data and Agora certificates.

Monorepo structure and shared package - Implemented

The repo is organized into separate apps for civilian mobile, responder mobile, dispatcher web, super-admin web, and a shared Firebase package used across clients.

# 2. Accomplishments During the Reporting Period (Dec 2025 - Jul 2026)

During this period, the team moved RESQ-LINK from a baseline demonstration system into a broader operational prototype with real-time communication, responder workflows, reporting, deployment, and official Firebase configuration. The main accomplishments are listed below.

Established the multi-application architecture for citizens, command center staff, responders, and super administrators.

Connected the apps to the official Firebase project and standardized shared data access through the @packages/firebase package.

Enabled citizen emergency reporting with incident details, GPS/manual location, optional media evidence, confirmation, dashboard, and history.

Added SOS and in-app command-center calling so urgent reports can move beyond text-only submission.

Improved command center intake by allowing reports to be triaged, prioritized, elevated to incidents, associated with agencies, and assigned to resources or teams.

Added incident type rules for consistent categorization, priority defaults, and agency/resource recommendations.

Improved responder mobile case handling, including real-time assigned cases, case details, accept/decline actions, en route/on-scene/resolution updates, and post-incident reporting.

Added in-app operational voice calling for civilians, dispatchers, and responders using Firebase call sessions and Agora.

Added operational messaging between dispatcher web and responder mobile for real-time coordination.

Added CCTV/evidence footage request submission and command-center review.

Implemented reporting and analytics tools, including dashboards, team summaries, incident tables, PDF export, and Excel export.

Added super-admin account-management workflows for dispatchers, responders, civilians, and command centers.

Improved maps, location handling, fallback states, alert sounds, loading screens, accessibility labels, haptic feedback, and overall UI consistency.

Prepared production-oriented deployment through Vercel and official Firebase resources, including rules, indexes, storage, auth, and server-side credential paths.

# 3. Deployment and Readiness Status

Vercel web deployment - Implemented

The dispatcher web dashboard is already configured for deployment through Vercel. The build process compiles the shared Firebase package before building the Next.js dispatcher application.

Official Firebase account/project - Implemented

The project has an official Firebase setup under project ID city-rescue-dispatch, with authentication, Firestore, Storage, rules, indexes, and service-account support for protected server routes.

Official Firebase domain and storage domain - Implemented

The configured Firebase domains are city-rescue-dispatch.firebaseapp.com and city-rescue-dispatch.firebasestorage.app.

Production credential management - In Progress

Server-only credentials for Firebase Admin, Agora, and optional AI assistant features are separated from public client configuration. Final production validation should confirm that all values are present in the Vercel project environment.

Mobile build readiness - In Progress

The mobile apps include Expo/EAS configuration and official project metadata. Final Android/iOS pilot builds still require device testing, map key validation, and permission checks.

# 4. Recommended Next Steps

## 4.1 Priority 1 (Immediate - pilot validation)

Conduct end-to-end pilot testing with Tuguegarao Command Center staff using realistic emergency scenarios, including citizen report submission, intake triage, dispatch, responder updates, voice calls, messaging, and report export.

Confirm the official production domain, Vercel environment variables, Firebase service-account credentials, Agora credentials, and map provider keys in the deployed environment.

Validate Firebase security rules with real role accounts for citizen, dispatcher, responder, command center, and super admin users.

Review the incident lifecycle with actual command center procedures and adjust status labels, escalation steps, and post-incident fields where local policy requires it.

Run mobile device testing for GPS, camera/gallery upload, voice call behavior, background/foreground state changes, notifications, and Android map rendering.

## 4.2 Priority 2 (Next - operational enhancement)

Add push notifications for new assignments, urgent status changes, footage request updates, and high-priority reports.

Improve multi-channel intake by adding SMS and structured voice-call transcription where operationally approved.

Expand analytics to include response time, dispatch time, resolution time, responder workload, high-risk area recurrence, and agency utilization.

Add audit logs and supervisor review controls for sensitive account, dispatch, and resolution actions.

Refine AI-assisted categorization/prioritization with clear human approval before dispatch decisions are finalized.

## 4.3 Priority 3 (Later - governance and scale)

Prepare formal data-retention, privacy, and evidence-handling policies for reports, photos, call metadata, and footage requests.

Create administrator documentation for deployment, backup, monitoring, account recovery, and incident report export procedures.

Plan redundancy and uptime monitoring for deployed web services and Firebase-dependent workflows.

Prepare user-training materials for citizens, responders, command center staff, and super admins.

# Appendix A. Work Distribution

This section summarizes how work was distributed across the team during the reporting period. It is included to make ownership clear, highlight each member's contributions, and support planning for the next phase.

## A.1 Summary by Team Member

Shawn - Full-stack implementation and integration lead - Contribution

Owned the bulk of end-to-end development work across backend and frontend areas, including shared Firebase integration, incident workflows, deployment readiness, reporting/export architecture, and cross-app feature alignment.

Kenji - Front-end development and quality-of-life improvements - Contribution

Focused on user interface refinements, dashboard and mobile usability, visual improvements, quality-of-life changes, and user experience polishing across operational screens.

Engelbert - Front-end development and documentation - Contribution

Implemented front-end screens/components and supported setup, usage, and configuration documentation so the system can be repeated for demos, testing, and onboarding.

Andrei - Front-end improvements, program flow, backend support, and documentation - Contribution

Improved program flow between screens, supported backend-connected features, refined UI/UX behavior, and contributed documentation for handoff and validation.

## A.2 Work Distribution Table

| Team Member | Primary Focus | Key Deliverables (Examples) | Notes / Dependencies |
| --- | --- | --- | --- |
| Shawn | Backend + frontend integration | Core workflows; Firebase integration; incident lifecycle; reporting/export; deployment readiness | Requires access to production keys/services for final deployment validation |
| Kenji | Frontend + QoL | UI improvements; dashboard/mobile polish; smoother interactions; usability refinements | Works with feature owners for validation and visual consistency |
| Engelbert | Frontend + documentation | UI implementation; setup/run documentation; configuration guidance | Documentation supports onboarding, demos, and repeatable testing |
| Andrei | Frontend improvements + program flow + backend support | Screen-to-screen flow; UX refinements; backend-connected feature support; documentation support | Coordinates with feature owners for validation and handoff |